FULL-FLEDGED WAREHOUSE MANAGEMENT SYSTEM

Oracle Fusion Locator-Enabled — Implementation Proposal

Desktop / Web Application  +  Mobile Application

Oracle Fusion is the single source of truth — Locator Control enabled in Fusion Inventory

| Prepared For | Gray's Distribution |
| --- | --- |
| Date | June 2026 |
| Engagement Type | Full WMS Development — Professional Services |
| Duration | 8–10 months (incl. Fusion Locator Setup) |
| Version | 2.0 — For Review |

| 8–10 Mo Full Delivery | 3 Mo On-Site | $250/Day Daily Rate | $7,500/Mo Monthly | Fusion Source of Truth |
| --- | --- | --- | --- | --- |

TABLE OF CONTENTS

| 1. | Executive Summary | ············································· |
| --- | --- | --- |
| 2. | System Architecture | ············································· |
|  | 2.1 Architecture Layers | ········································ |
|  | 2.2 Data Flow Principle | ········································ |
| 3. | Oracle Fusion Setup — Required Configuration | ············································· |
|  | Step 1 Define Inventory Organisation Structure | ········································ |
|  | Step 2 Define Physical Locator Structure in Fusion | ········································ |
|  | Step 3 Enable Locator Control on each Subinventory | ········································ |
|  | Step 4 Stock Migration to Locators (Cut-Over Activity) | ········································ |
|  | Step 5 Configure Putaway Rules in Fusion | ········································ |
|  | Step 6 Configure Cycle Counting in Fusion | ········································ |
|  | Step 7 REST API & Security Setup | ········································ |
|  | Fusion Locator Setup Summary Checklist | ········································ |
| 4. | WMS Development Scope — Full Requirements | ············································· |
|  | 4.1 Stock Issues (Sales Order / Misc / Store-to-Van / Transfer) | ········································ |
|  | 4.2 Stock Receipts (PO / Returns / Misc / Van / Transfer) | ········································ |
|  | 4.3 Inter-Organisation Transfers (Bond / Excise / General) | ········································ |
|  | 4.4 Stock Adjustments | ········································ |
| 5. | Cycle Counting & Physical Inventory | ············································· |
|  | 5.1 Cycle Counting (Fusion-Driven) | ········································ |
|  | 5.2 Full Physical Inventory Count | ········································ |
| 6. | Putaway Rules & Locator Allocation | ············································· |
|  | 6.1 Putaway Rule Types (Fusion Configuration) | ········································ |
|  | 6.2 Locator Allocation at Pick Time (FEFO / FIFO) | ········································ |
|  | 6.3 Replenishment — BULK to PICK | ········································ |
| 7. | Locator Management — Desktop Application | ············································· |
| 8. | Reports & Dashboards | ············································· |
|  | 8.1 Locator & Stock Reports | ········································ |
|  | 8.2 Transaction Reports | ········································ |
|  | 8.3 KPI Dashboard | ········································ |
| 9. | Mobile Application | ············································· |
|  | 9.1 Supported Devices | ········································ |
|  | 9.2 Mobile Transaction Screens | ········································ |
|  | 9.3 Mobile UX Principles | ········································ |
| 10. | Project Scope Summary | ············································· |
| 11. | Oracle Fusion API Integration Map | ············································· |
|  | 11.1 Master Data (Fusion → WMS) | ········································ |
|  | 11.2 Transactions (WMS → Fusion) | ········································ |
| 12. | Implementation Plan | ············································· |
|  | Stream A — Oracle Fusion Setup | ········································ |
|  | Stream B — WMS Development | ········································ |
|  | Project Gantt (10 months) | ········································ |
| 13. | Commercial Terms | ············································· |
|  | Rate Card | ········································ |
|  | Investment Summary | ········································ |
|  | Payment Terms | ········································ |
| 14. | Assumptions & Exclusions | ············································· |
| 15. | Next Steps | ············································· |

# 1. Executive Summary

This proposal covers the design, Oracle Fusion configuration, and development of a full-featured Warehouse Management System (WMS) built on Oracle Fusion Inventory with Locator Control enabled. Oracle Fusion is the single source of truth — all stock quantities, locator assignments, lot numbers, and inventory transactions are recorded in Fusion at bin level. The WMS is the operational front-end: a modern Desktop/Web Application and companion Mobile App that guides warehouse staff through every physical movement, posts each transaction to Fusion in real time, and provides dashboards and reports drawn from Fusion data.

Key principle: There is no parallel WMS stock database. Every pick, putaway, receipt, issue, transfer, and adjustment is recorded directly in Oracle Fusion at locator level via the Fusion Inventory REST APIs. The WMS adds the user experience, workflow, scanning, and optimisation layer on top of Fusion's transactional engine.

# 2. System Architecture

The WMS operates in three layers, all anchored to Oracle Fusion as the single system of record.

## 2.1 Architecture Layers

| Layer | Component | Technology | Role |
| --- | --- | --- | --- |
| Source of Truth | Oracle Fusion Inventory | Oracle Cloud ERP | All stock balances at locator level, lots, subinventories, financial postings |
| Integration | Fusion REST APIs + BIP SOAP | Oracle ORDS / Cloud REST | All transactions (receipts, issues, transfers, adjustments) posted from WMS to Fusion in real time |
| WMS Workflow Layer | Oracle APEX + PL/SQL | Oracle Database / APEX | Pick tasks, putaway suggestions, cycle count schedules, print jobs — orchestration only, no stock ownership |
| Desktop / Web App | C#/.NET + WebView2 | Windows Forms + HTML/JS | Supervisor & manager UI — wave management, location config, dashboards, reports |
| Mobile App | Progressive Web App | HTML5 / Service Worker | Warehouse staff — guided pick, putaway, receive, count, scan, confirm |

## 2.2 Data Flow Principle

Every physical action in the warehouse follows this pattern:

WMS mobile/desktop app presents the task to the user (pick order, putaway guidance, receipt)

User scans locator barcode → scans item barcode → enters/confirms quantity

WMS validates the action (locator type, item match, quantity vs order, lot/expiry)

WMS immediately calls the Oracle Fusion Inventory REST API to post the transaction

Fusion records the movement at locator level — this IS the inventory record

WMS reads back confirmation from Fusion and updates the screen / task status

All reports and dashboards read from Fusion data — no secondary stock database in WMS

Because Fusion holds all stock data, any Fusion report (Inventory Valuation, On-Hand by Locator, Lot Trace, Movement History) is automatically accurate. The WMS adds workflow, scanning, optimisation, and a better user interface — it does not own any inventory data independently.

# 3. Oracle Fusion Setup — Required Configuration

Before WMS development begins, Oracle Fusion Inventory must be configured to support locator-level tracking. This is a critical pre-requisite treated as a parallel workstream alongside WMS development.

This configuration is performed by Oracle Fusion administrators / functional consultants. It is a one-time setup. Once locator control is enabled on a subinventory, ALL transactions on that subinventory must include a locator — there is no partial enablement.

## Step 1 — Define Inventory Organisation Structure  (Already Done)

Ensure the Oracle Fusion Inventory Organisation is correctly configured:

| Fusion Object | Required Setup | Notes |
| --- | --- | --- |
| Inventory Organisation | Confirm organisation is active and correctly defined | e.g. GRAYS |
| subinventories | Define all subinventories: DUTY_PAID, BONDED, PHARMACY, COSMETICS, RAWS, TRIAGE | One subinventory per storage class |
| Item Master | All items assigned to relevant categories and subinventories | Categories drive putaway rules |
| Units of Measure | All UOMs defined and conversions set | Primary UOM used for all WMS transactions |
| Lot Control | Enable lot control on all relevant items | Required for FEFO, traceability, expiry |
| Serial Control | Enable serial control where required | High-value items if applicable |

## Step 2 — Define Physical Locator Structure in Fusion  (New Configuration)

Oracle Fusion Inventory supports a five-segment locator flexfield. Configure the structure to match the physical warehouse layout:

| Flexfield Segment | Represents | Example Values | Description |
| --- | --- | --- | --- |
| Segment 1 | Zone | ZONE-A, BOND, COLD, PHARM | Functional area of warehouse |
| Segment 2 | Aisle | 01, 02, 03 ... 20 | Numbered aisle within zone |
| Segment 3 | Bay | 1, 2, 3 ... 10 | Rack section (bay) within aisle |
| Segment 4 | Shelf | A, B, C, D, E | Shelf level (A=floor, E=top) |
| Segment 5 | Bin | 01, 02, 03 | Individual bin within shelf |
| Full Locator Code | Combined | ZONE-A.03.2.B.01 | Displayed and barcoded as: A-03-2-B-01 |

Setup steps in Oracle Fusion:

Navigate: Setup and Maintenance → Manage Inventory Flexfields → Locator Flexfield

Define 5 segments with value sets matching zone/aisle/bay/shelf/bin naming convention

Set validation: Zone = table-validated list, Aisle = numeric 2-digit, Shelf = alpha A-F

Create all physical locators: Manage Locators screen — one record per physical bin

For each locator: set capacity (max weight kg, max volume m³), location type, subinventory mapping

Locator types: Standard, Receiving, Staging, Shipping, Dock, Quality Hold

Assign locators to subinventories — a locator belongs to exactly one subinventory

## Step 3 — Enable Locator Control on Subinventory  (New Configuration)

This step is irreversible without significant data migration. Enable locator control on one subinventory at a time, after the physical stock has been counted and assigned to locators.

For each subinventory (DUTY_PAID, BONDED, etc.):

Navigate: Inventory → Setup → Subinventories → Edit Subinventory

Set Locator Control = 'Prespecified' (only defined locators can be used) — Recommended

Set default receiving locator: STAGING-IN locator for each subinventory

Set default shipping locator: STAGING-OUT locator for each subinventory

Enable 'Negative Balance Allowed' = No (prevent stock going below zero at locator level)

## Step 4 — Stock Migration to Locators  (Cut-Over Activity)

Most operationally intensive step. The warehouse must be frozen during migration. Plan as a weekend freeze event.

Physical count: count all items in the warehouse by bin before cut-over

In Fusion: create inventory adjustment to move all existing on-hand stock to STAGING-IN locator

Putaway from staging: create putaway tasks in WMS for all counted stock

Scan each pallet/item to its physical bin → WMS posts Fusion subinventory transfer from STAGING-IN to correct locator

Verify: Fusion On-Hand by Locator report must match physical count sheets

Sign-off: Warehouse Manager and Finance confirm cut-over balances

Enable locator control: update subinventory setting in Fusion

Go live: all subsequent transactions must include a locator ID

## Step 5 — Configure Putaway Rules in Fusion

Oracle Fusion supports native putaway rules. These rules drive the WMS putaway suggestion engine:

| Rule Type | Fusion Configuration | WMS Behaviour |
| --- | --- | --- |
| Dedicated Locator | Item → Fixed Locator assignment in Fusion | WMS always routes to that locator |
| Item Category Rule | Category → Zone mapping in putaway rules | WMS suggests first available locator in zone |
| FEFO / Lot-based | Lot expiry drives locator selection on issue | WMS picks earliest expiry lot first on pick tasks |
| Temperature Zone | Cold-chain flag on item → Cold zone locators | WMS filters suggestions to cold-zone locators only |
| Subinventory Rule | BONDED items → ZONE-BOND locators only | WMS enforces bonded locator selection |
| Capacity Check | Fusion validates weight/volume on putaway API call | WMS shows warning if locator would exceed capacity |
| FIFO Date-based | Received date on locator stock drives issue order | WMS picks from oldest received lot first |

## Step 6 — Configure Cycle Counting in Fusion

Navigate: Inventory → Counting → Cycle Count Definition

Create cycle count schedules: ABC class A = monthly, B = quarterly, C = annually

Assign items to ABC classes based on value and turnover

Configure: automatic schedule generation, approval required for variances, recount threshold

WMS reads Fusion cycle count tasks and presents them on mobile for execution

WMS posts count results back to Fusion via Cycle Count Interface

## Step 7 — REST API & Security Setup

Create Oracle Cloud REST API credentials (client ID + secret) for WMS integration

Assign appropriate Fusion roles to the WMS integration user: Inventory Transactions, Receiving, Cycle Count

Configure CORS policy if WMS calls Fusion APIs directly from browser

Set up BIP (BI Publisher) credentials for print job integration

Test all API endpoints in non-production environment before go-live

API Gateway rate limiting: configure to handle peak WMS transaction volumes

## Fusion Locator Setup Summary Checklist

| # | Setup Task | Responsible | Timing |
| --- | --- | --- | --- |
| 1 | Define Inventory Flexfield — 5 segments (Zone/Aisle/Bay/Shelf/Bin) | Fusion Admin | Month 1 |
| 2 | Warehouse survey — physical zone/aisle/bin naming convention agreed | Operations | Month 1 |
| 3 | Create all locator records in Fusion — one per physical bin | Fusion Admin + WMS Team | Month 1–2 |
| 4 | Assign locators to subinventories, set capacity, type | Fusion Admin | Month 2 |
| 5 | Configure putaway rules in Fusion | Fusion Functional Consultant | Month 2 |
| 6 | Configure cycle count schedules and ABC classes | Fusion Functional Consultant | Month 2 |
| 7 | Print and physically attach locator barcode labels in warehouse | Operations | Month 2 |
| 8 | REST API credentials and security roles created | Fusion Admin | Month 1 |
| 9 | Stock migration: physical count → assign stock to locators → cut-over | Operations + WMS Team | End of Month 2 / Start Month 3 |
| 10 | Enable Locator Control on each subinventory | Fusion Admin | After stock migration |

# 4. WMS Development Scope — Full Requirements

All standard warehouse inventory transactions, managed through the WMS and posted to Oracle Fusion at locator level via REST API in real time.

## 4.1 Stock Issues

### A. Sales Order Issues  —  Existing, Modify to Accept Inventory Locator

Primary outbound flow. Sales Orders originate in Fusion; WMS provides guided picking at locator level.

Desktop: Pull open sales orders from Fusion → organise into waves/trips → assign pickers

Wave release: WMS generates pick tasks per order line — Fusion allocates stock to locator (FEFO/FIFO)

Pick tasks show: Locator code, item, lot, quantity — sorted by optimal walk route (aisle sequence)

Mobile: Navigate to locator → scan locator barcode → scan item barcode → confirm quantity

Short pick: enter short qty → WMS records partial → Fusion creates back-order for remainder

Staging: picked items moved to STAGING-OUT locator → scan to confirm staged

Ship confirmation: WMS calls Fusion Ship Confirm API — Fusion posts Sales Order Issue at locator level

Fusion transaction: SO Issue from exact locator → Fusion on-hand reduced at that locator

### B. Miscellaneous Issues  —  New Development

Desktop: Create Misc Issue — select item, locator (from Fusion locator list), qty, lot, reason code

Reason codes: Sample, Damage, Internal Use, Expired, Write-Off, Donation — configurable in Fusion

Mobile: scan locator → scan item → scan lot → enter qty → select reason → supervisor approval pin

WMS posts: Fusion Miscellaneous Issue transaction at locator level

Fusion on-hand decremented at the specific locator

Audit: user, timestamp, reason, approver — all in Fusion movement history

### C. Store-to-Van Issues  —  Existing, Enable Locator Control

Create Van Loading task in WMS — link to delivery trip, assign van (van is a Fusion subinventory or locator)

Generate loading manifest from trip orders

Mobile: scan each item/pallet as loaded → scan van locator (VAN-001, VAN-002) to confirm

Each scan: WMS posts Fusion Subinventory Transfer from DUTY_PAID locator → VAN subinventory

Van stock fully tracked in Fusion — Van subinventory shows all items currently on board

Loading discrepancy: manifest qty vs scanned qty flagged on desktop dashboard

### D. Transfer Order Issues  —  New Development

Pull open Transfer Orders from Fusion — source org, destination org, item, qty

WMS generates pick tasks from source locators (Fusion allocates from source locator, FEFO/FIFO)

Mobile guided pick → move to STAGING-OUT → scan to confirm staged

Desktop: ship Transfer Order → WMS calls Fusion Transfer Order Ship API

Fusion posts: Transfer Order Issue from source locator, In-Transit inventory created

Destination org receives via Transfer Order Receipt flow (Section 4.2E)

## 4.2 Stock Receipts  —  New Development

### A. Purchase Order Receipts

Desktop: view open POs from Fusion → create receipt document → attach truck/shipment reference

Capture: actual qty received, supplier lot number, production date, expiry date, pallet IDs

Quality hold: flag lines for QC inspection — system assigns QUARANTINE locator, blocks from picking

WMS calls Fusion PO Receive API — Fusion records receipt at STAGING-IN locator

Putaway task generated: WMS reads Fusion putaway rules → suggests destination locator per item

Mobile: confirm suggested locator → scan locator barcode → scan item → enter qty placed

Putaway confirmation: WMS calls Fusion Subinventory Transfer API (STAGING-IN → final locator)

Fusion on-hand: item now recorded at specific bin locator in correct subinventory

GRN auto-generated: quantity received, locators assigned, supplier lot captured

Partial receipt: Fusion PO line updated with received qty; remaining-to-receive visible in WMS

### B. Sales Order Returns  (Customer Returns)

Create Return Authorisation (RA) in WMS — link to Fusion Sales Order/Invoice

Mobile: scan returned item barcode → match to RA → enter qty returned

Inspect returned items — condition: Resalable, Damaged, Expired, Rework Required

Disposition by condition: Resalable → standard locator via putaway rules; Damaged → Damaged Subinv; Expired → TRIAGE

WMS calls Fusion Sales Order Return API — Fusion records return receipt at assigned locator

Credit memo: WMS triggers notification to Fusion AR for credit note creation

Fusion on-hand: returned stock added to specific locator in correct subinventory

Return rate analytics: returns by product, customer, reason code — from Fusion data

### C. Miscellaneous Receipts

Ad-hoc inbound not linked to a PO: found stock, samples, donations

Mobile: scan item → system reads Fusion item master → enter qty and lot

Putaway guidance: Fusion putaway rules applied → locator suggested

WMS posts: Fusion Miscellaneous Receipt at destination locator

Supervisor approval required; reason code mandatory

### D. Van-to-Store Returns  (Delivery Van Returns)

Driver returns with undelivered stock — mobile: select trip → scan items and quantities returned

System compares against van manifest (Fusion Van subinventory on-hand)

Returned stock: resalable → putaway via rules to standard locator; damaged → TRIAGE

WMS posts: Fusion Subinventory Transfer — Van subinventory → Warehouse locator

Van subinventory reconciled and closed for trip

Empty container / crate return: tracked by container type, deposit credit calculated

### E. Transfer Order Receipts  (Receiving from Another Warehouse)

View open Transfer Orders in-transit from Fusion — source org, expected items, quantities

Mobile: scan transfer packing list barcode → verify items and quantities → flag discrepancies

Putaway task generated: WMS reads Fusion putaway rules for destination org

Mobile: confirm locator → scan locator barcode → scan item → enter qty placed

WMS posts: Fusion Transfer Order Receive API at destination locator

Fusion on-hand updated: in-transit cleared, stock added at destination locator

## 4.3 Inter-Organisation Transfers  —  New Development

### A. Bond to Duty-Paid Transfer

Regulatory transaction. Goods cleared from Bonded storage to Duty-Paid after customs clearance. Full audit trail required for customs authorities.

Desktop: create Bond-to-DP Transfer — select items/lots from Fusion BONDED locators

Attach customs clearance document reference (import declaration number)

Dual approval required: Warehouse Supervisor + Compliance Officer

WMS posts: Fusion Inter-Organization Transfer — BONDED org/locator → DUTY_PAID org/locator

Destination locator: Fusion putaway rules for DUTY_PAID zone applied

Mobile: pick from Bonded locator → scan locator → scan lot → confirm qty

Fusion records: full movement at locator level — bonded locator decremented, DP locator incremented

Bond stock report: real-time Fusion on-hand by locator in BONDED zone

Duty calculation: qty transferred × duty rate per item — report for finance

Customs audit trail: customs reference, lot, qty, user, timestamp — from Fusion movement history

### B. Excise to Duty-Paid Transfer

Stock released from Excise storage — similar to Bond-to-DP with excise release note reference

Excise movement register report for regulatory compliance

Dual approval: Warehouse Supervisor + Compliance Officer

WMS posts: Fusion Subinventory Transfer or Inter-Org Transfer depending on org setup

Fusion movement history provides excise audit trail

### C. General Internal Subinventory Transfer

Move stock between subinventories within same org (e.g. RAWS → DUTY_PAID after processing)

Desktop: create transfer — select source subinventory/locator, destination subinventory

Mobile: scan source locator → scan item → scan lot → confirm qty → scan destination locator

WMS posts: Fusion Subinventory Transfer — source locator decremented, destination locator incremented

## 4.4 Stock Adjustments  —  New Development

Positive adjustment: add stock to a Fusion locator (found stock, count surplus)

Negative adjustment: remove stock from a Fusion locator (damage, shrinkage, expiry write-off)

Reason codes defined in Fusion: Damage, Theft, Shrinkage, Count Correction, Expiry, System Error

Threshold-based approval: adjustments above configured value/qty require supervisor approval

Mobile: scan locator → scan item → enter adjustment qty (+/-) → select reason → supervisor pin

WMS posts: Fusion Miscellaneous Issue (negative) or Miscellaneous Receipt (positive) at exact locator

Fusion movement history: complete audit trail with reason and approver

Adjustment register: all adjustments by date, warehouse, locator, item, reason — for management

Financial impact: cost of adjustment from Fusion standard cost — visible for accounting sign-off

# 5. Cycle Counting & Physical Inventory  —  New Development

All cycle count and physical inventory tasks are defined in Oracle Fusion. WMS reads the tasks, presents them to mobile users, and posts results back to Fusion.

## 5.1 Cycle Counting (Fusion-Driven)

### Fusion Setup:

Define cycle count in Fusion: Inventory → Counting → Cycle Count Definition

Configure ABC classification: A-class (high value/turnover) = monthly, B = quarterly, C = annually

Set approval thresholds: auto-approve variances < threshold; flag for manual approval above

Set recount threshold: items with variance > X% require a second blind count

Enable automatic schedule generation by Fusion based on ABC class and last count date

### WMS Desktop:

Dashboard: cycle count tasks generated by Fusion — by locator, zone, item, ABC class

Release count tasks to mobile users — assign by zone or user

Review count results: expected qty (from Fusion) vs counted qty — highlight discrepancies

Approve or reject adjustments — approved adjustments posted to Fusion automatically

Cycle count accuracy KPI: % discrepancy rate, % scheduled counts completed on time

### Mobile App:

View assigned count tasks — list of locators to count (Fusion-generated)

Navigate to locator — scan locator barcode to confirm correct location

Scan item barcode → enter counted quantity (blind — expected qty hidden until submitted)

If Fusion lot control enabled: scan lot number for each counted item

Submit count → WMS posts to Fusion Cycle Count Interface

Recount: if discrepancy exceeds threshold, supervisor assigns blind recount task

Approved variance: WMS posts Fusion inventory adjustment to reconcile locator balance

## 5.2 Full Physical Inventory Count

Full physical inventory freezes all warehouse transactions. Plan as a scheduled annual event on a weekend or public holiday. Fusion's Physical Inventory module manages the freeze.

Fusion: create Physical Inventory — Inventory → Counting → Physical Inventory

Freeze inventory: Fusion blocks all transactions on frozen subinventories

Generate count tags/sheets in Fusion by locator — all occupied locators included

WMS mobile: count teams assigned to zones — scan locator → scan item → scan lot → enter qty (blind)

First count submitted via WMS → WMS posts to Fusion Physical Inventory interface

Second count (blind recount): for locators with variance above tolerance

Third count if first and second still disagree

Desktop: variance approval — warehouse manager and finance review all variances

Approved: WMS posts Fusion Physical Inventory adjustments — Fusion on-hand corrected at locator level

Fusion: post Physical Inventory adjustment — financial entries created for inventory variance

Unfreeze: Fusion inventory unfrozen after sign-off — warehouse resumes operations

Physical count report: locator, item, lot, Fusion expected qty, counted qty, variance, value

# 6. Putaway Rules & Locator Allocation  —  New Development

Putaway rules are configured in Oracle Fusion Inventory and drive all putaway suggestions in the WMS. The WMS reads Fusion's rule engine output and presents the suggested locator to the mobile user. The user can accept or override (supervisor approval + reason recorded).

## 6.1 Putaway Rule Types (Fusion Configuration)

| Priority | Rule Type | Fusion Configuration | WMS Behaviour |
| --- | --- | --- | --- |
| 1 | Fixed / Dedicated Locator | Item → Fixed Locator in Fusion item-locator association | WMS always suggests that specific locator |
| 2 | Item Category → Zone | Category assignment rule: category → zone code | WMS suggests first available locator in that zone |
| 3 | Subinventory Rule | Items in BONDED subinv → ZONE-BOND locators only | WMS filters to bonded zone locators |
| 4 | Temperature Zone | Cold-chain flag on item → cold zone locators | WMS suggests cold-zone locators only |
| 5 | Hazardous Material | Hazardous flag → restricted zone locators | WMS enforces hazmat zone selection |
| 6 | ABC Classification | A-class items → near-dispatch zone for fast pick | WMS suggests zone closest to dispatch for A-class |
| 7 | Weight / Shelf Rule | Heavy items (>50kg) → floor-level shelf (Shelf A) | WMS filters to floor-level locators for heavy items |
| 8 | Consolidation Rule | Existing locator with same item/lot → fill that locator first | WMS suggests locator already holding that item |
| 9 | Capacity Check | Fusion validates weight + volume on putaway API call | WMS shows warning if locator would be exceeded |
| 10 | Empty Locator Fallback | First available empty locator in zone | Default when no other rule matches |

## 6.2 Locator Allocation at Pick Time

FEFO (First Expiry First Out): Fusion selects lot with earliest expiry date first

FIFO (First In First Out): if no expiry, Fusion selects lot with earliest received date

If one locator cannot fulfil full quantity, WMS splits the pick across multiple locators

WMS presents split tasks: 'Pick 5 from A-03-2-B, then 3 from A-05-1-C'

Reserved stock: Fusion reservation locks stock at locator level — other orders cannot pick reserved qty

Soft allocation: stock allocated to the wave/trip in Fusion before picking begins

## 6.3 Replenishment — BULK to PICK

Define minimum quantity per PICK locator in WMS configuration (read from Fusion item-locator rules)

WMS monitors Fusion on-hand at PICK locators — alerts when below minimum

Replenishment task created in WMS: from BULK locator → to PICK locator for same item

Mobile: forklift driver accepts replenishment task → go to BULK locator → scan → move to PICK → scan confirm

WMS posts: Fusion Locator Transfer (BULK locator → PICK locator within same subinventory)

Fusion on-hand updated: BULK decremented, PICK incremented — same subinventory total unchanged

Replenishment dashboard: all PICK locators below minimum by zone, urgency, and item

# 7. Locator Management — Desktop Application  —  New Development

The WMS desktop provides a user-friendly interface to manage Oracle Fusion locators. All changes are written back to Fusion via the Locator REST API.

Visual warehouse map — click zone/aisle to view locators and Fusion on-hand quantities

Add / Edit / Deactivate locators — changes written to Fusion via Locator API

Set locator attributes: type (PICK/BULK/STAGING/QUARANTINE/TRIAGE/VAN), max weight, max volume

Assign locators to subinventories in Fusion

Locator utilisation view: % capacity used per zone based on Fusion on-hand × item weight/volume

Empty locators view: all locators with zero Fusion on-hand by zone

Stock by locator: Fusion On-Hand by Locator report surfaced in WMS UI

Locator movement history: Fusion Material Transaction report filtered by locator

Barcode label generation: print locator barcode labels for physical attachment to bins

Bulk locator creation: create range A-01-1-A through A-10-5-D in one operation (written to Fusion)

# 8. Reports & Dashboards  —  Some Exist, New Development

All WMS reports are sourced from Oracle Fusion data — via Fusion REST APIs or BIP reports. No secondary reporting database is maintained in WMS.

## 8.1 Locator & Stock Reports

| Report | Data Source | Format |
| --- | --- | --- |
| On-Hand by Locator | Fusion: On-Hand Quantity by Locator report | Grid, Excel, PDF |
| Locator Availability (Empty Bins) | Fusion on-hand = 0 per locator | Grid, visual heatmap |
| Locator Utilisation (% Capacity) | Fusion on-hand qty × item weight vs locator max weight | Chart, Excel |
| Stock Valuation by Locator | Fusion: Inventory Valuation report by locator | Excel, PDF |
| Near-Expiry Stock by Locator | Fusion: lot expiry dates vs system date; alert at 30/60/90 days | Grid, email alert |
| Lot Traceability | Fusion: Lot/Serial Transaction Trace | Grid, PDF |
| Slow-Moving Stock by Locator | Fusion: items with no transactions in 30/60/90 days | Grid, Excel |
| Bond Stock Register | Fusion: on-hand in BONDED locators by lot and customs ref | Grid, PDF (compliance) |
| Locator Movement History | Fusion: Material Transactions filtered by locator | Grid, Excel |

## 8.2 Transaction Reports

| Report | Description | Format |
| --- | --- | --- |
| Daily Receipts Summary | PO receipts, returns, misc receipts — locator detail | Grid, PDF |
| Daily Issues Summary | SO issues, misc issues, van issues — locator detail | Grid, PDF |
| Transfer Register | All inter-org and subinventory transfers with locators | Grid, Excel |
| Adjustment Register | All inventory adjustments with locator, reason, approver | Grid, PDF |
| Bond Movement Register | Bond-to-DP and Excise-to-DP transfers with customs reference | Grid, PDF |
| Van Loading Report | Items loaded onto each van vs manifest — by trip | Grid, PDF |
| Return Register | Customer returns: RA, item, lot, locator, condition, disposition | Grid, Excel |
| Cycle Count Results | Fusion count tasks: expected vs counted vs variance by locator | Grid, Excel |
| Physical Count Variance | Full count: locator, item, lot, expected, counted, variance, value | Grid, PDF |
| WMS vs Fusion Reconciliation | WMS task completion % vs Fusion transaction confirmations | Grid — exception report |
| Discrepancy / Exception Report | Tasks completed in WMS but not confirmed in Fusion | Grid, alert |

## 8.3 KPI Dashboard

Inventory accuracy: % of cycle-counted locators matching Fusion expected qty

Picker efficiency: lines picked per hour, items per hour per picker

Picking accuracy: % of picks with zero discrepancy (scan-confirmed vs Fusion order qty)

Putaway accuracy: % accepted system-suggested locator (vs manual override)

Order cycle time: SO received in Fusion → shipped — average hours

On-time shipment rate: % of orders shipped by Fusion required date

Return rate: Fusion returns qty / issues qty by product and customer

Locator utilisation: % of warehouse capacity in use (from Fusion on-hand data)

Replenishment response: task created → task completed (minutes)

Adjustment frequency and value: count and $ value of adjustments per week

Receiving dock-to-shelf time: PO receipt confirmation → putaway confirmation (hours)

# 9. Mobile Application

A Progressive Web App (PWA) optimised for ruggedised handheld scanners and warehouse tablets. All transactions are posted to Oracle Fusion in real time.

## 9.1 Supported Devices

Ruggedised handheld scanners (Zebra TC-series, Honeywell CK-series) — built-in 2D barcode scanner

Android tablets (10") — forklift-mounted for reach-truck drivers

Standard Android/iOS smartphones — for supervisors and managers

Offline queue: if WiFi drops, transactions queued locally and auto-synced on reconnect; no data lost

## 9.2 Mobile Transaction Screens  —  New Development

| Screen | Purpose | Scans / Inputs | Fusion API Called |
| --- | --- | --- | --- |
| Receive Goods | PO / Transfer / Misc receipt | PO barcode, item scan, lot, expiry, qty | Fusion PO Receive API |
| Putaway | Guide to bin after receiving | Locator scan, item scan, qty split | Fusion Locator Transfer API |
| Pick Task | Execute sales order pick | Locator scan, item scan, lot scan, qty | Fusion SO Issue (via ship confirm) |
| Bulk to Pick Replenish | Move from bulk to pick locator | Source locator scan, dest scan, qty | Fusion Locator Transfer API |
| Van Loading | Load items onto delivery van | Van ID, item scan, manifest check | Fusion Subinv Transfer to VAN |
| Van Return | Return undelivered stock from van | Trip select, item scan, condition | Fusion Subinv Transfer to Warehouse |
| SO Return Receive | Receive customer return at dock | RA scan, item scan, lot, condition | Fusion SO Return API |
| Bond Transfer | Bond-to-DP / Excise-to-DP move | Lot scan, qty, customs ref, approval | Fusion Inter-Org Transfer API |
| Subinv Transfer | Internal subinventory move | Source locator, dest locator, item, qty | Fusion Subinv Transfer API |
| Misc Issue | Ad-hoc stock removal | Locator scan, item scan, qty, reason | Fusion Misc Issue API |
| Misc Receipt | Ad-hoc stock addition | Item scan, locator, qty, reason | Fusion Misc Receipt API |
| Adjustment | Correct stock qty at locator | Locator scan, item, qty +/-, reason, approval | Fusion Inventory Adjustment API |
| Cycle Count | Count assigned Fusion count tasks | Locator scan, item scan, lot, qty (blind) | Fusion Cycle Count Interface |
| Physical Count | Count during full freeze | Locator scan, item scan, lot, qty (blind) | Fusion Physical Inventory Interface |

## 9.3 Mobile UX Principles

Large touch targets — designed for gloved hands and ruggedised scanners

All transactions scan-driven — minimal manual text entry

Audio + vibration feedback — success beep, error buzz, task-complete chime

Fusion locator validation: scanned barcode validated against Fusion locator master in real time

Fusion item validation: scanned item barcode validated against Fusion item master

Lot validation: scanned lot validated against Fusion lot master for the item

Offline queue: if API call fails (WiFi drop), transaction queued with timestamp and retried

Supervisor override: approve exceptions on mobile with PIN — reason and approver logged to Fusion

Session timeout with PIN re-entry — security for shared devices

# 10. Project Scope Summary

The table below classifies every deliverable by scope category, showing what requires Oracle Fusion configuration, what is brand-new WMS development, and what already exists but needs modification to support Fusion Locator Control.

| New Configuration Oracle Fusion setup only — Fusion Admin / Functional Consultant. No WMS code. | New Development Brand-new WMS screen or integration — does not exist today. | Existing — Modify for Locators Feature already live. Modify to include Fusion Locator ID in API calls. | Existing — No Change Already working correctly. No effort required. |
| --- | --- | --- | --- |

New Configuration: 7     New Development: 27     Existing — Modify for Locators: 5

| Section | Feature / Deliverable | Scope | Application | Notes |
| --- | --- | --- | --- | --- |
| 3. Fusion Setup | Step 1 — Inventory Org, Subinventories, Item Master, UOM, Lot Control | New Configuration | Oracle Fusion | One-time. Done by Fusion Admin before WMS development begins. |
|  | Step 2 — Define Locator Flexfield (Zone / Aisle / Bay / Shelf / Bin) | New Configuration | Oracle Fusion | Create all physical locator records in Fusion Inventory. |
|  | Step 3 — Enable Locator Control on each Subinventory | New Configuration | Oracle Fusion | Irreversible. Only after stock migration is complete and validated. |
|  | Step 4 — Stock Migration: count → assign stock to Fusion locators | New Configuration | Oracle Fusion + Operations | Weekend freeze event. Joint Fusion Admin + warehouse operations. |
|  | Step 5 — Configure Putaway Rules in Fusion Inventory | New Configuration | Oracle Fusion | WMS reads Fusion rule output — rules owned by Fusion. |
|  | Step 6 — Cycle Count Schedules & ABC Classification | New Configuration | Oracle Fusion | Fusion Cycle Count Definition setup. WMS reads tasks from Fusion. |
|  | Step 7 — REST API Credentials & Integration Security Roles | New Configuration | Oracle Fusion | API Gateway credentials for WMS integration user. |
| 4.1 Stock Issues | A. Sales Order Issues — Desktop (Wave/Trip, Ship Confirm) | Existing — Modify for Locators | WMS Desktop + Mobile | Already live. Pass Fusion Locator ID on pick tasks and Ship Confirm API. |
|  | A. Sales Order Issues — Mobile (Guided Pick: locator → item → qty scan) | Existing — Modify for Locators | WMS Mobile App | Mobile pick screens: add locator scan step. Validate against Fusion locator master. |
|  | B. Miscellaneous Issues — Desktop & Mobile | New Development | WMS Desktop + Mobile | New. Select Fusion locator → scan item/lot → reason code → supervisor approval. |
|  | C. Store-to-Van Issues (Van Loading with locator scan) | Existing — Modify for Locators | WMS Desktop + Mobile | Van loading exists. Modify: scan source locator, post Fusion subinv transfer with locator. |
|  | D. Transfer Order Issues — Pick & Ship with Fusion Locator | New Development | WMS Desktop + Mobile | New. Pull TO from Fusion, pick tasks at locator level, ship via Fusion TO Ship API. |
| 4.2 Stock Receipts | A. PO Receipts — Desktop creation + Mobile scan-to-receive | New Development | WMS Desktop + Mobile | New receiving screens. Fusion PO Receive API → STAGING-IN locator. |
|  | A. PO Receipts — Putaway (Fusion rules → locator suggest → scan confirm) | New Development | WMS Mobile App | New putaway flow. Fusion putaway rule output → scan locator barcode → confirm. |
|  | A. PO Receipts — GRN Auto-generation & Print (BIP) | New Development | WMS Desktop | New. Auto-print Goods Receipt Note via BIP after receipt confirmation. |
|  | B. Sales Order Returns — RA, dock receive, disposition to locator | New Development | WMS Desktop + Mobile | New. RA linked to Fusion SO. Disposition: resalable locator / damaged subinv / TRIAGE. |
|  | C. Miscellaneous Receipts — Ad-hoc inbound (found stock, samples) | New Development | WMS Desktop + Mobile | New. Fusion Misc Receipt API at locator. Supervisor approval mandatory. |
|  | D. Van-to-Store Returns — Driver scan, van reconciliation, putaway | New Development | WMS Mobile App | New. Scan van returns vs manifest → putaway/TRIAGE → Fusion subinv transfer. |
|  | E. Transfer Order Receipts — Receive from another warehouse | New Development | WMS Desktop + Mobile | New. Scan TO → verify → putaway via Fusion rules → Fusion TO Receive API. |
| 4.3 Inter-Org Transfers | A. Bond to Duty-Paid Transfer (dual approval + customs ref) | New Development | WMS Desktop + Mobile | New. Regulatory. Fusion Inter-Org Transfer API at locator level. Compliance report. |
|  | B. Excise to Duty-Paid Transfer (excise release ref + compliance) | New Development | WMS Desktop + Mobile | New. Similar to Bond-to-DP. Excise movement register generated. |
|  | C. General Internal Subinventory Transfer | New Development | WMS Desktop + Mobile | New. Scan source locator → dest locator → Fusion Subinv Transfer API. |
| 4.4 Stock Adjustments | Positive & Negative Adjustments at locator level, approval workflow | New Development | WMS Desktop + Mobile | New. Fusion Misc Issue/Receipt at exact locator. Threshold approval, reason code. |
| 5. Cycle & Physical Count | 5.1 Cycle Counting — task pull from Fusion, mobile blind count | New Development | WMS Desktop + Mobile | New. Reads Fusion Cycle Count tasks. Mobile blind count. Post to Fusion Cycle Count Interface. |
|  | 5.2 Physical Inventory — freeze, count, variance approval, unfreeze | New Development | WMS Desktop + Mobile | New. Integrates with Fusion Physical Inventory module. Freeze/unfreeze warehouse. |
| 6. Putaway Rules | Rule Engine — reads Fusion rules, suggests locator, override with approval log | New Development | WMS Desktop + Mobile | New workflow layer on Fusion's native rule engine. Override reason recorded. |
|  | Replenishment — BULK to PICK monitoring and task generation | New Development | WMS Desktop + Mobile | New. Monitor Fusion on-hand at PICK locators. Generate forklift replenishment tasks. |
| 7. Locator Management | Desktop screen — CRUD, visual map, utilisation, barcode label print | New Development | WMS Desktop | New. Reads/writes Fusion locator data via API. Visual map, utilisation heatmap. |
|  | Barcode Label Generation & Printing for physical bin labels | New Development | WMS Desktop | New. Generate printable locator barcode labels from Fusion locator master. |
| 8. Reports | On-Hand by Locator, Locator Availability, Utilisation, Valuation | New Development | WMS Desktop | New. Sourced from Fusion On-Hand API / APEX queries on Fusion data. |
|  | Near-Expiry, Lot Trace, Slow-Moving, Bond Register, Movement History | New Development | WMS Desktop | New. Fusion lot and transaction data surfaced in WMS report views. |
|  | Daily Receipts / Issues Summary, Transfer Register, Van Loading | Existing — Modify for Locators | WMS Desktop | Some exist. Enhance to add locator column and locator-level filter. |
|  | Return Register, Cycle Count Results, Physical Count Variance, Discrepancy | New Development | WMS Desktop | New — no equivalent exists today. |
|  | KPI Dashboard — inventory accuracy, picker efficiency, on-time shipment | Existing — Modify for Locators | WMS Desktop | Dashboard exists. Add locator-level accuracy and picking performance metrics. |
| 9. Mobile App | Receive Goods, Putaway, Pick Task, Replenishment | New Development | Mobile PWA | New screens. Fusion locator barcode validation on every scan. |
|  | Van Loading, Van Return, SO Return Receive, Bond Transfer | New Development | Mobile PWA | New screens — not available today. |
|  | Misc Issue, Misc Receipt, Stock Adjustment, Subinv Transfer | New Development | Mobile PWA | New screens. Supervisor PIN approval built in. |
|  | Cycle Count and Physical Count mobile screens | New Development | Mobile PWA | New. Blind count, lot scan, Fusion Cycle Count Interface posting. |
|  | Offline Queue — transactions queued if WiFi drops, auto-sync on reconnect | New Development | Mobile PWA | New. Service Worker offline sync. No transactions lost. |

# 11. Oracle Fusion API Integration Map

The WMS reads master data from Fusion and posts all transactions to Fusion via REST APIs. There is no standalone WMS stock database — Fusion IS the record.

## 11.1 Master Data (Fusion → WMS)

| Data | Fusion REST Object | Sync Frequency | WMS Use |
| --- | --- | --- | --- |
| Item Master | GET /inventoryItems | Daily + on-demand | Item validation, putaway rules, pick task creation |
| Locator Master | GET /inventoryLocators | On demand / on change | Locator dropdown, barcode validation, capacity display |
| Subinventories | GET /subinventories | Daily | Subinventory selection in transactions |
| Lot Numbers | GET /inventoryLots | On demand | Lot validation and FEFO ordering |
| Suppliers | GET /suppliers | Daily | PO receipt — supplier name display |
| Customers | GET /customers | Daily | SO picking — customer name and route display |
| Purchase Orders | GET /purchaseOrders | On receipt creation | Receipt creation wizard |
| Sales Orders | GET /salesOrders | On wave release | Pick task generation |
| Transfer Orders | GET /transferOrders | On task creation | Transfer pick/receive flow |
| Cycle Count Tasks | GET /cycleCounts | Daily schedule | Mobile count task list |
| Physical Inventory | GET /physicalInventories | On count initiation | Physical count task list |
| On-Hand Quantities | GET /onhandQuantities?locator= | Real time | Dashboard, locator availability display |

## 11.2 Transactions (WMS → Fusion)

| Transaction | Fusion REST / API | Trigger |
| --- | --- | --- |
| PO Receipt | POST /receivingTransactions | Mobile receive confirmation |
| Putaway (Locator Transfer) | POST /inventoryTransactions (type: Locator Transfer) | Mobile putaway scan confirm |
| Sales Order Issue | POST /shipmentConfirmations | Desktop ship confirm |
| Misc Issue | POST /inventoryTransactions (type: Misc Issue) | Mobile misc issue confirm |
| Misc Receipt | POST /inventoryTransactions (type: Misc Receipt) | Mobile misc receipt confirm |
| Subinventory Transfer | POST /inventoryTransactions (type: Subinv Transfer) | Van load, internal transfer |
| Inter-Org Transfer Ship | POST /transferOrderShipments | Transfer ship confirm |
| Inter-Org Transfer Receive | POST /transferOrderReceipts | Transfer receive confirm |
| Sales Order Return | POST /customerReturns | Mobile SO return confirm |
| Inventory Adjustment | POST /inventoryTransactions (type: Misc Issue/Receipt) | Adjustment approval |
| Cycle Count Entry | POST /cycleCountEntries | Mobile count submission |
| Physical Inventory Entry | POST /physicalInventoryEntries | Mobile physical count submission |
| Print (BIP SOAP) | SOAP runReport — GRN, Pick List, Delivery Note | Desktop print trigger |

# 12. Implementation Plan

The project runs in two parallel streams: Stream A (Oracle Fusion Setup) and Stream B (WMS Development). Both must complete before go-live. Modules are released to production incrementally as each phase completes.

## Stream A — Oracle Fusion Setup  (Months 1–3)

Month 1: Warehouse survey, agree locator naming convention, define flexfield segments in Fusion

Month 1: Create all locator records in Fusion, assign to subinventories, set capacity

Month 1: REST API credentials, security roles, test environment access

Month 2: Configure putaway rules in Fusion, ABC classification, cycle count schedules

Month 2: Print and physically attach barcode labels to all bins in warehouse

Month 2–3: Stock migration — physical count → assign to locators → validate against Fusion

Month 3: Enable locator control on each subinventory (after stock migration complete)

Month 3: Regression test all existing Fusion transactions to confirm locator fields working

## Stream B — WMS Development  (Months 1–8)

### Phase 1 — Foundation & Mobile Shell  (Month 1)

Oracle APEX WMS workflow schema (pick tasks, putaway rules cache, print jobs)

Fusion master data sync: items, locators, subinventories, suppliers, customers

Mobile app PWA shell: login, scanner integration, offline queue, Fusion API client

Locator Management desktop screen (reads/writes Fusion locator data)

Barcode label print engine

### Phase 2 — Receipts & Putaway  (Month 1–2)

Purchase Order Receipts — desktop wizard, mobile scan-to-receive

Putaway guidance — reads Fusion putaway rules, suggests locator, scan-to-confirm

Fusion Receiving Transaction API posting

Transfer Order Receipts, Misc Receipts

GRN auto-generation (BIP print)

QUARANTINE locator hold for QC

### Phase 3 — Picking & Sales Order Issues  (ON-SITE begins)  (Month 2–3)

Sales Order pull from Fusion — wave creation, pick task generation at locator level

Pick route optimisation (aisle-sequence sorting of Fusion pick tasks)

Mobile guided pick: locator scan → item scan → lot scan → qty confirm

Batch and zone picking strategies

Short-pick handling — Fusion partial allocation, back-order creation

Staging area management (STAGING-OUT locators)

Ship confirmation → Fusion Ship Confirm API

Store-to-Van loading — van subinventory transfer to Fusion

ON-SITE: go-live support for receipt and putaway modules, user training

### Phase 4 — Returns, Transfers & Adjustments  (ON-SITE)  (Month 3–4)

Sales Order Returns — RA creation, mobile dock receiving, disposition workflow

Van-to-Store Returns — driver return scan, van subinventory reconciliation

Bond-to-DP and Excise-to-DP transfer with dual approval workflow

General Inter-Org Transfer ship and receive

Stock Adjustments with reason codes, threshold approval, Fusion posting

Misc Issues and Receipts

ON-SITE: continued training, hypercare support for all live modules

### Phase 5 — Cycle Count, Physical Inventory & Reports  (Month 4–5)

Cycle count task pull from Fusion, mobile blind count execution, Fusion posting

Physical inventory freeze/unfreeze integration with Fusion

Full report suite: locator on-hand, utilisation, near-expiry, lot trace

KPI dashboard sourced from Fusion data

Replenishment monitoring and task generation (BULK → PICK)

WMS vs Fusion exception/discrepancy report

### Phase 6 — Optimisation & Advanced Features  (Month 6–8)

Advanced pick route optimisation (S-curve, weight-aware sequencing)

Labour management: picker productivity, task assignment, performance reports

Transport management: delivery route planning, GPS tracking, cost per route

POD (Proof of Delivery) capture on mobile — photo + signature

Scheduled reports by email (near-expiry, min stock, adjustment register)

User access audit trail and 2FA for managers

Performance tuning and load testing for peak transaction volumes

## Project Gantt  (10 months)

| Phase | M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 | M10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Fusion Setup (Stream A) | ● | ● | ● |  |  |  |  |  |  |  |
| WMS Foundation & Mobile | ● | ● |  |  |  |  |  |  |  |  |
| Receipts & Putaway |  | ● | ● |  |  |  |  |  |  |  |
| Picking & SO Issues |  |  | ● | ● |  |  |  |  |  |  |
| Returns & Transfers |  |  |  | ● | ● |  |  |  |  |  |
| Cycle Count & Reports |  |  |  |  | ● | ● |  |  |  |  |
| Optimisation & Advanced |  |  |  |  |  | ● | ● | ● |  |  |
| ON-SITE |  |  | ● | ● | ● |  |  |  |  |  |
| UAT & Go-Live |  |  |  |  |  |  |  | ● | ● | ● |

# 13. Commercial Terms

## Rate Card

| Item | Rate | Notes |
| --- | --- | --- |
| Daily Rate (Remote) | USD 250 / day | Minimum 1 day billing |
| Monthly Rate (Full Month) | USD 7,500 / month | ~30 working days |
| On-Site Daily Rate | USD 250 / day + T&A actuals | Travel & accommodation at actuals with receipts |

## Investment Summary

| WMS Development — Remote (7 months × $7,500) | $52,500 |
| --- | --- |
| On-Site Support (3 months × $7,500) | $22,500 |
| Fusion Setup Support (advisory, testing, cut-over) |  |
| Advanced Features / Optimisation (Month 7–8) |  |
| Travel & Accommodation (actuals) | Air Ticket + Hotel+ per Diem TBD |
| Sub-Total (excluding T&A) | $75,000 |
| TOTAL PROJECT BUDGET | $75,000 + T&A |

## Payment Terms

Off-shore Development: 30% Advance Payment on signing, 30% on UAT sign-off, 30% after Go-Live, 10% retention (3 months)

On-Site: invoiced when consultant is on-site — payment within 14 days of invoice

On-site travel and accommodation expenses invoiced monthly at actuals with receipts

Scope changes beyond agreed modules quoted separately as a change request

# 14. Assumptions & Exclusions

## Assumptions

Oracle Fusion ERP is live with active inventory organisations and subinventories

A Fusion Inventory Functional Consultant is available to complete the Fusion locator setup (Section 3)

Oracle Fusion REST API credentials (Cloud API Gateway / ORDS) provided for the WMS integration user

Test Oracle Fusion environment available for integration testing before production go-live

Warehouse survey (zone/aisle/bay/shelf/bin naming) completed by operations team in Month 1

Physical barcoding of all bins completed by operations team in Month 2

Stock migration (physical count → assign to locators) supported by warehouse operations team

WiFi coverage in warehouse adequate for mobile devices; dead zones identified and addressed

Windows 10/11 workstations available for the WMS desktop application

## Exclusions

Oracle Fusion licencing, Cloud subscription, or infrastructure costs

Oracle Fusion Functional Consultant fees for Fusion setup (unless added to scope)

Hardware: barcode scanners, tablets, WiFi access points, label printers

Physical barcoding of warehouse bins

Third-party logistics integrations not listed in this proposal

# 15. Next Steps

Step 1:  Review and approve this proposal.

Step 2:  Assign Oracle Fusion Functional Consultant for Stream A (Fusion Setup).

Step 3:  Operations team: conduct warehouse survey — define zone/aisle/bin naming convention.

Step 4:  Oracle Fusion admin: create API credentials and test environment access for WMS integration.

Step 5:  Kick-off meeting (remote): align WMS team, Fusion team, and operations on Month 1 deliverables.

Step 6:  Confirm on-site dates for Months 3–5 (to be decided).

Step 7:  WMS Foundation development starts: APEX schema, mobile shell, Fusion master data sync.

Proposal valid 30 days  |  WMS Development Team  |  June 2026  |  Version 2.0 — Confidential